## Slide 1: Developing a Technology Vision for State Center Community College District
March 1, 2013

## Slide 2: GOAL: In collaboration with governance and leadership teams representing District constituents develop a technology vision that positions the District to deliver a superior student experience.

## Slide 3: Outcomes from the Visioning Process
Integrated perspective of the direction for technology in the District
Shared understanding of technology trends relevant to the District and its constituents
Documented view of the desired student experience within the District
Assessment of the District’s readiness to support the desired student experience
Technology vision statement vetted against the District vision

## Slide 4: March 23 Retreat 12:30 – 3:30 p.m.
Objectives:
Develop draft components of The Student Experience at State Center
Familiarize participants with technology trends relevant to the District and its constituents
Methods:
Technology trends presentation given by Liz Murphy
Facilitation provided by CampusWorks
Groups integrated with members from all participating constituencies move through exercises designed to help them draft components of the ideal student experience
Participants:
District Board & faculty, staff and student leadership representatives

## Slide 5: Deliverables following March 23 Retreat
Draft student experience document
Tech trends presentation that can be shared with others in the District

## Slide 6: Readiness Assessment
Objectives:
Gather feedback on The Student Experience at State Center Community College District
Develop a “weighted” SWOT analysis relative to the District’s ability to deliver on the desired student experience
Methods:
2 focus groups facilitated by CampusWorks
Participants:
Participants in the March 23 retreat
Groups integrated to provide a mix of faculty, staff and student leadership in each focus group. [Trustees will not participate in this exercise]

## Slide 7: Deliverables from Readiness Assessment
Second draft (suitable for the Board) of The Student Experience at State Center Community College District
Summary & detail of the SWOT analysis
Force Field Analysis (relevant trends vs. SWOT)

## Slide 8: May 7 Board Meeting: Developing the Technology Vision
Objectives:
Finalize The Student Experience at State Center Community College District
Familiarize the Board with the “push & pull” of technology to support The Student Experience at State Center Community College District
Develop a draft technology vision statement
Pre-reading:
The Student Experience draft document
Summarized SWOT analysis
Article to focus the development of a vision statement

## Slide 9: May 7 Board Meeting: Developing the Technology Vision
Methods:
Discuss comments/suggested revisions to The Student Experience
Presentation of Force Field Analysis by CampusWorks showing the push & pull between relevant trends and results from the SWOT analysis
Facilitated discussion to gather components and draft the technology vision statement
Participants:
Board of Trustees
District Cabinet

## Slide 10: Deliverables from May 7 Board Meeting
Finalized Student Experience document
Draft of technology vision statement
Review of the technology vision statement vis a vis the District vision statement

## Slide 11: Resource Summary
Engagement Staffing
Liz Murphy, CampusWorks CEO to facilitate Board sessions and author documents & presentations
Carol Thomas, CampusWorks General Manager to co-facilitate Board retreat, March 23
Staffing for Readiness Assessment dependent upon District calendar